Glossary Audio Pronunciations: Process Steps for the Initial 14,000+ Pronunciation Files

| Step | Who? | Action |
| --- | --- | --- |
| 1 | Bob | Generate spreadsheet of all terms excluding those that were in the test batch (sorted by pronunciation, then by CDR ID). Remove English terms w/o pronunciations and save the spreadsheet (named spreadsheet A). Save the English terms w/o pronunciations (and their Spanish translations) in a second workbook (named spreadsheet B). |
| 2 | Robin/Margaret | Send spreadsheet A to Vanessa. |
| 3 | William | Share spreadsheet B with Amy so she can work on adding pronunciations to terms that don’t have them. |
| 4 | Vanessa | Complete audio files for first 500 terms (or however many she can do in a week). Add file paths and file names to spreadsheet. Add notes about any terms she has questions about (in the “Notes (Vanessa)” column). Save a new spreadsheet (spreadsheet C) containing only those 500 (or however many…) rows. |
| 5 | Vanessa | Upload the completed spreadsheet and audio files to the FTP site. Email Margaret, Robin, Amy, Linda, Volker…? (Can we streamline this?) To let them know the files have been uploaded and are ready for review. |
| 6 | CIAT | Use “Images Download”-like function to save the files from the FTP site to a folder on BACH. |
| 7 | CIAT | Open spreadsheet C and the folder containing the audio files (it may be helpful to make use of dual monitors for this). [NOTE: This may be done through a web interface rather than by opening the separate files, but this has not been determined yet.][NOTE: CIAT will need access to BACH.] Listen to all audio files. Add “Y” or “N” to the “Approved?” column for each term. Add notes about the pronunciations (to send back to Vanessa) for any that need redoing (in the “Notes (NCI)” column). Save spreadsheet C again. |
| 8 | CIAT | Sort spreadsheet C on “Approved?” column to locate all those that have an “N” status (and any comments for Vanessa about those files). Delete everything else – since these are all approved. Save the spreadsheet again, renaming it (spreadsheet D). |
| 9 | CIAT | Send spreadsheet D to Vanessa. |
| 10 | Vanessa | Re-record audio files for terms in spreadsheet D. Update file names/paths on spreadsheet D to reflect new folder name (“Week XX RevisionN” with N = 1, 2, 3) and any file name changes (do we want to specify that they should keep the same file name?). Add notes if applicable. |
| 11 | Vanessa | Upload the completed spreadsheet D and audio files to the FTP site. Email Margaret, Robin, Amy, Linda, Volker…? To let them know the revised files have been uploaded and are ready for review. |
| 12 | CIAT | Use “Images Download”-like function to save the files from the FTP site to a folder on BACH. |
| 13 | CIAT | Open spreadsheet D and the folder containing the audio files (it may be helpful to make use of dual monitors for this). [NOTE: This may be done through a web interface rather than by opening the separate files, but this has not been determined yet.][NOTE: CIAT will need access to BACH.] Listen to all audio files. Add “Y” or “N” to the “Approved?” column for each term. Add notes about the pronunciations (to send back to Vanessa) for any that need redoing (in the “Notes (NCI)” column). It may be worth calling Vanessa or arranging a meeting if there are problems with the revisions the 2nd time around. Save spreadsheet D again. |
| 14 | CIAT | Once everything in the batch of 500 (or however many…) has been approved, William should add a comment in the issue(?) to let Bob know that the files are ready for import into the CDR. |
| 15 | Bob | Run program to import audio files, create media docs, link glossary term name docs, etc. A hierarchy will be established for multiple spreadsheets – as will be the case when any revisions are needed. The revised spreadsheet (D) should override the same term names/same CDR IDs in spreadsheet C. |
| 16 | CIAT | Spot check media documents and glossary term name documents in CDR. |
| 17 | Cancer.gov team | Make enhancements to include audio pronunciations on Cancer.gov. [NOTE: We will begin publishing the audio files as soon as the enhancements are complete – in other words, we will not hold them until the entire dictionary is finished.] |